## WEEK 1

### Focus: System Interfaces & Component Diagram

### Objectives

- Finalise how all subsystems communicate

- Lock interface definitions across teams

### Tasks

### 1. IPOS Architecture Design

Tasks

- Identify all IPOS subsystems (SA, CA, PU)

- Define responsibilities, actors, and stakeholders of each subsystem

- Identify required interfaces between subsystems

Output

- Written architecture description

- Initial component breakdown

### 2. UML Component Diagram (System-Level)

Tasks

- Produce a UML Component Diagram showing:

  - All subsystems as components

  - All interfaces between subsystems

- Use class-style interface notation

- Do NOT include implementation details yet

Output

- Draft UML Component Diagram

### 3. Interface Specification (Cross-Team Agreement)

Tasks

For each interface:

- Agree on:

  - Data exchanged

  - Interface responsibility

- Specify:

  - Method names

  - Return types

  - Parameter names and types

Output

- Interface specification document or table

Example

| Interface: |  |  |  |
| --- | --- | --- | --- |
| Provided by: |  |  |  |
| Used by: |  |  |  |
| Mathod Name: | Return Type: | Parameters: | Description: |

### Output by end of Week 1 (11/02)

- Agreed list of interfaces

- UML Component Diagram

- Interface method specifications

## WEEK 2

### Focus: Design Class Diagram (IPOS-PU)

### Objectives

- Translate interfaces into class-level design

- Separate provided vs required interfaces

### 4. Design Class Diagram (Subsystem-Level)

Tasks

- Produce a Design Class Diagram fragment for our own subsystem

- Diagram must show:

  - Implementation classes

  - Provided interfaces (implemented by own classes)

  - Required interfaces (used from other subsystems)

  - All method signatures

- Must match the interface definitions from Week 1 exactly

- No extra methods allowed

Output

- UML Design Class Diagram

### 5. Interface Traceability Check (Review task)

Tasks

- Verify:

  - Every interface in the component diagram appears in the class diagram

  - All methods are consistent

  - No mismatched signatures

Output

- Updated diagrams (if required)

### 6. Java Interface Code

Tasks

- Create Java interfaces for all specified interfaces

- Include:

  - Correct method signatures

  - JavaDoc for:

    - Interface purpose

    - Each method

    - Parameters and return values

Output

- Java interface files

### 7. Implementation Classes (Own Subsystem)

Tasks

- Create implementation classes for:

  - Provided interfaces

- Include:

  - Methods or basic logic

- For required interfaces:

  - Implement light-touch mock implementations

  - Simulate external subsystem behaviour using:

    - In-memory data

    - Files

Output

- Java implementation classes

- Light-touch mock classes

### Output by end of Week 2 (18/02)

- Final Design Class Diagram (fragment)

- Complete Java interface code

- Implementation classes

- Mock implementations for required interfaces

## WEEK 3

### Focus:

### Objectives

- Generate code directly from UML

- Enable independent subsystem development

### 8. Test Plan Development (TDD-style)

Tasks

- For every method in implementation classes:

  - Define test cases

- Use table format exactly as specified:

  - Column 1: Method name

  - Column 2: Test ID

  - Column 3: Parameter values

  - Column 4: Setup / Preconditions

  - Column 5: Expected outcome

Include

- Plausible values

- Implausible values

- Expected exceptions

Output

- Complete test plan tables

### Output by end of Week 3 (25/02)

- Complete test plan tables

## WEEK 4 (Two Days To Submission)

### Focus: Final Review

### Objectives

- Ensure full alignment with marking criteria

### 9. Final Validation & Consistency Review

Whole team

Tasks

- Check:

  - UML - Java code consistency

  - Java - test plan consistency

  - Interface compliance with agreed definitions

- Ensure formatting and terminology are consistent

### Output by submission day (27/02, 13:00)

- All required UML diagrams

- Java interfaces and implementation classes

- Test plan tables